CSIS290 – Group Software Project

Project Part #2 – Feasibility Study and Methodology

Wildlife Hunting Game

Anthony Gerges (a2212825), Joseph Chamoun

Part A – Feasibility Study

1. Technical Feasibility

The Wildlife Hunting Game is a Unity 6 first-person prototype using Universal Render Pipeline (URP), Character Controller movement, raycast shooting, and C# MonoBehaviour scripts. All technologies are documented and free for student use.

| Aspect | Assessment |
| --- | --- |
| Development stack | Unity 6, URP, Input System, C# scripts (PlayerMove, Animal, Inventory, Campfire, Trader, etc.) |
| Hardware | Standard Windows PC with GPU; no server required for demo |
| Security | Offline single-player; GitHub private repo for source control |
| Team capability | Two CS students: hunting/combat vs survival/inventory/scene art integration |

Conclusion: The project is technically feasible with the current prototype and GitHub workflow.

2. Economic Feasibility

Unity Personal (free), Visual Studio / Rider community, Git and GitHub (free).

Free Asset Store kits (camping props, grass) and placeholders for wildlife.

Optional paid ChatGPT Plus for AI art; not required for MVP.

Conclusion: Zero-budget academic delivery is achievable.

3. Operational Feasibility

Player uses familiar FPS controls (WASD, mouse, shoot, interact keys documented in README).

Instructor or classmate can open the scene and play without custom server setup.

HUD shows health, time of day, and inventory counts.

Conclusion: Demo and grading workflows are straightforward.

4. Legal Feasibility

Third-party Unity assets used under Asset Store / free licenses; credited in README.

No collection of personal user data; single-player local game.

Conclusion: No blocking legal issues for a course prototype.

5. Schedule Feasibility

| Phase | Deliverable | Timeline |
| --- | --- | --- |
| Part 1 | Project proposal | Weeks 1–2 |
| Part 2 | Feasibility and methodology | Weeks 3–4 |
| Part 3 | Requirements analysis | Weeks 5–6 |
| Part 4 | System analysis (DFD, use cases) | Weeks 7–8 |
| Part 5 | Implementation and testing | Weeks 9–12 |
| Part 6 | Design documentation and final demo | Weeks 13–14 |

6. Resource Feasibility

Human: Anthony Gerges (a2212825), Joseph Chamoun.

Repository: https://github.com/anthonygerges2004/Hunting-game.

Knowledge: Unity Learn, course lectures, existing FPS starter assets.

Conclusion: Resources are available.

Part B – Methodology

The team uses an Agile-inspired approach within the semester: a working Unity prototype first, then iterative additions (inventory, fire, day/night, trader, merge teammate environment work). Documentation phases run in parallel with implementation. Waterfall-style phase documents (this folder) clarify analysis for grading; development stays iterative to handle merge and asset import risk.

| Criterion | Waterfall | Prototyping | Agile (chosen mix) |
| --- | --- | --- | --- |
| Approach | Sequential phases | Early playable model | Sprints on gameplay features |
| Requirements | Fixed in Part 3 doc | Refined by playtests | Proposal + playtest feedback |
| Best fit | Documentation structure | Unity MVP | Feature merges on GitHub |

Anthony Gerges (a2212825), Joseph Chamoun